EOM — Deferred Features

Features postponed from Phase 2 for future phases

Generated: 2026-04-07

# 1. Recurring Events

Deferred from: Phase 2 (Public Site + Events)

Suggested phase: Phase 7 or dedicated phase

Weekly meetups, monthly workshops, and other repeating event schedules. Requires:

- Recurrence rule engine (RRULE format — like Google Calendar)

- Repeat patterns: daily, weekly, bi-weekly, monthly, yearly, custom

- Exception handling (skip specific dates, modify single occurrences)

- Series management: edit single occurrence vs all future occurrences vs entire series

- Bulk cancellation of remaining occurrences

- Calendar view for recurring event visualization

# 2. Multi-tier Ticketing

Deferred from: Phase 2 → Phase 5 (Ticketing + Coupons + Payments)

Phase 2 uses a single price field per event. Full ticketing includes:

- Multiple ticket tiers per event (VIP, General Admission, Early Bird, etc.)

- Per-tier pricing, capacity limits, and availability windows

- Coupon/promo codes with discount rules

- Ticket purchasing checkout flow

- Payment gateway integration (Stripe, PayPal, etc.)

- Digital ticket generation (QR codes, PDF tickets)

- Refund handling and cancellation policies

- Ticket transfer between users

# 3. Invite-only Events

Deferred from: Phase 2

Suggested phase: Phase 6 or Phase 7

Phase 2 supports "public" and "unlisted" visibility. Invite-only adds:

- Email-based invitation system (organizer sends invites)

- Invite codes / unique links per invitee

- RSVP tracking (accepted, declined, pending)

- Access control: only invited users can view the event detail page

- Guest list management for organizers

- Capacity enforcement tied to invite count

# 4. Map / Location Embeds

Deferred from: Phase 2

Suggested phase: Phase 7 (Referrals + Ads + Polish)

Phase 2 stores location as text fields (venue, address, city, country). Map embeds add:

- Interactive map on event detail page (Google Maps or OpenStreetMap/Leaflet)

- Pin placement during event creation (organizer picks location on map)

- Geocoding: convert address text to lat/long coordinates

- Nearby events discovery ("events near me")

- Directions / "Open in Maps" button

# 5. Newsletter Subscription

Deferred from: Phase 2

Suggested phase: Phase 7 (Referrals + Ads + Polish)

Homepage has a newsletter signup form (currently non-functional). Full implementation:

- Newsletter subscribers table in database

- Email collection with double opt-in confirmation

- Integration with email service (Resend, SendGrid, or Mailchimp)

- Unsubscribe handling with one-click link

- Admin UI for composing and sending newsletters

- Subscriber analytics (open rates, click rates)

# 6. Organizer Analytics Dashboard

Deferred from: Phase 2

Suggested phase: Phase 7 (Referrals + Ads + Polish)

Phase 2 organizer dashboard shows basic stats (event count, capacity). Full analytics adds:

- Event view counts and unique visitors over time (charts)

- Ticket sales / interest tracking per event

- Geographic breakdown of visitors

- Conversion funnel: views → ticket page → purchase

- Comparison across events

- Export reports (CSV, PDF)

# 7. Calendar View

Deferred from: Phase 2

Suggested phase: With recurring events

Visual calendar interface for browsing events by date:

- Monthly/weekly/daily calendar views

- Events displayed on calendar dates

- Click date to see events on that day

- Organizer calendar showing their events schedule

- Integration with recurring events (repeating entries)